# Project Planning Phase

## Project Planning Template

### Product Backlog, Sprint Planning, Stories & Story Points

| Details | Information |
| --- | --- |
| Date | 15 February 2025 |
| Team ID | __________ |
| Project Name | Online Event Management System |
| Maximum Marks | 5 Marks |

# 1. Product Backlog, Sprint Schedule and Estimation

### Story Point Scale

| Story Points | Difficulty |
| --- | --- |
| 1 | Very Easy |
| 2 | Normal |
| 3 | Moderate |
| 5 | Difficult |

### Product Backlog

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a participant, I can register for the application using my name, email and password. | 3 | High | __________ |
| Sprint-1 | Registration | USN-2 | As a participant, I can receive confirmation after successful registration. | 2 | High | __________ |
| Sprint-1 | Login | USN-3 | As a participant, I can log into the application using my email and password. | 2 | High | __________ |
| Sprint-1 | Profile Management | USN-4 | As a participant, I can view and update my profile information. | 2 | Medium | __________ |
| Sprint-1 | Event Management | USN-5 | As a participant, I can view available events with their details. | 2 | High | __________ |
| Sprint-1 | Event Management | USN-6 | As an event organizer, I can create a new event. | 3 | High | __________ |
| Sprint-1 | Event Management | USN-7 | As an event organizer, I can update event details. | 3 | High | __________ |
| Sprint-1 | Event Management | USN-8 | As an event organizer, I can delete an event. | 2 | Medium | __________ |
| Sprint-1 | Participant Management | USN-9 | As a participant, I can register for an available event. | 3 | High | __________ |
| Sprint-2 | Payment | USN-10 | As a participant, I can make an online payment for a paid event. | 5 | High | __________ |
| Sprint-2 | Payment | USN-11 | As a participant, I can receive payment confirmation. | 2 | Medium | __________ |
| Sprint-2 | Participant Management | USN-12 | As an event organizer, I can view participants registered for my events. | 3 | High | __________ |
| Sprint-2 | Participant Management | USN-13 | As an event organizer, I can manage registered participants. | 3 | Medium | __________ |
| Sprint-2 | User Management | USN-14 | As an administrator, I can view and manage user accounts. | 3 | High | __________ |
| Sprint-2 | Event Management | USN-15 | As an administrator, I can manage all events. | 3 | High | __________ |
| Sprint-2 | Registration Management | USN-16 | As an administrator, I can view and manage event registrations. | 2 | High | __________ |
| Sprint-2 | Dashboard | USN-17 | As an administrator, I can view a dashboard containing users, events and registrations. | 5 | Medium | __________ |
| Sprint-2 | Reports | USN-18 | As an administrator, I can generate event and registration reports. | 3 | Medium | __________ |

### Sprint totals

Sprint-1:

3 + 2 + 2 + 2 + 2 + 3 + 3 + 2 + 3 = 22 Story Points

Sprint-2:

5 + 2 + 3 + 3 + 3 + 3 + 2 + 5 + 3 = 29 Story Points

Total = 22 + 29 = 51 Story Points

# 2. Project Tracker, Velocity & Burndown Chart

I recommend using two 6-day sprints, which keeps this simple and matches the type of sprint schedule in your faculty template.

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 22 | 6 Days | 17 Feb 2025 | 22 Feb 2025 | 22 | 22 Feb 2025 |
| Sprint-2 | 29 | 6 Days | 24 Feb 2025 | 01 Mar 2025 | 29 | 01 Mar 2025 |

If your faculty has given you specific sprint dates, replace these dates with those dates. The story points and calculations can remain the same.

# 3. Velocity

### Total Story Points

Sprint-1 = 22

Sprint-2 = 29

Total Story Points = 22 + 29 = 51

### Team Velocity

The average velocity is:

Velocity = Total Story Points Completed ÷ Number of Sprints

Velocity = 51 ÷ 2

### Average Velocity = 25.5 Story Points per Sprint

You can write:

The team's average velocity is 25.5 Story Points per Sprint.

If your college requires a whole number, you can state it as approximately 26 Story Points per Sprint.

# 4. Average Velocity per Day

Since each sprint has 6 days:

Average velocity per day = 25.5 ÷ 6

= 4.25 Story Points per day

Therefore:

Average velocity = 4.25 Story Points per day.

# 5. Burndown Chart

A burndown chart shows the remaining work (story points) against the number of sprint days.

For your project:

- Starting work = 51 Story Points

- Completed work = 51 Story Points

- Remaining work = 0 Story Points

4

I also created a burndown chart specifically for your Online Event Management System:

Download the Online Event Management System Burndown Chart

### Burndown data you can enter

| Day | Story Points Remaining |
| --- | --- |
| 0 | 51 |
| 1 | 47 |
| 2 | 43 |
| 3 | 39 |
| 4 | 35 |
| 5 | 31 |
| 6 | 26 |
| 7 | 22 |
| 8 | 17 |
| 9 | 12 |
| 10 | 7 |
| 11 | 3 |
| 12 | 0 |